Week 2 Meeting Minutes

Project: Dormitory Food Delivery Relay Mini-Program

Team Size: 5 members

Date: Week 2 (Project Pivot and Initial Setup)

Attendees and Roles

Tao Jiacheng - Team Leader

Liu Pengyang - Product Owner

Wu Sicheng - Quality Controller

Dang xiaofeng - Team Member (Development)

Ma Ruilin - Team Member (Development)

Agenda

Review instructor feedback regarding the Week 1 proposal rejection.

Brainstorm and select a new, practical project for students.

Execute initial planning and task assignment for the new project.

Set development and testing goals for Week 3.

Discussion and Decisions

The team reviewed the rejection of the previous proposal and agreed to pivot to a mini-program for intra-dormitory food delivery.

Confirmed the core functionality: a peer-to-peer system allowing students in high-rise dorms (up to 18 floors) to publish delivery tasks and accept orders.

The team immediately created a new product backlog in Trello and updated the sprint planning.

The Quality Controller drafted the new risk register and quality checklist.

Developers began researching mini-program frameworks and designing the dual-role user interface.

Week 2 Outputs

New project topic (Dormitory Food Delivery Relay) officially confirmed.

Product backlog and sprint planning completed in Trello.

Mini-program framework selected and initial user interface designed.

Action Items for Week 3

Developers complete basic functional development and system integration.

Conduct initial system debugging and troubleshoot errors.

Quality Controller executes the testing plan and logs bugs for the development team to fix.

Team Leader reviews current progress against the software engineering course requirements.