Week 1 Meeting Minutes

Project: WeChat Daily Weather Push Agent

Team Size: 5 members

Date: Week 1 (Kick-off meeting)

Attendees and Roles

taojiacheng - Team Leader

Member 2 - Product Owner

Member 3 - Quality Controller

Member 4 - Team Member (Development)

Member 5 - Team Member (Development)

Agenda

Present individual project proposals.

Analyze and compare all proposed projects.

Vote and confirm the final project.

Select collaboration tools and workflow.

Assign team roles.

Discussion and Decisions

Each member prepared one project proposal and gave a short introduction.

The team analyzed every proposal in terms of value, feasibility, and delivery risk.

After a final vote, the team selected the WeChat Daily Weather Push Agent as the official project.

The team decided to use GitHub for source code management and collaboration.

The team registered Trello to manage tasks and maintain a Kanban board.

Role assignment was completed according to the course glossary structure.

Week 1 Outputs

Final project topic confirmed.

Toolchain confirmed: GitHub + Trello.

Initial team structure and responsibilities established.

Action Items for Week 2

Product Owner creates the first product backlog in Trello.

Team Leader organizes sprint planning and assigns sprint tasks.

Quality Controller prepares the first quality checklist and risk register.

Developers start implementation of weather API integration, scheduling automation, and message template flow.