Week 1 Project Selection and Team Formation Meeting

Post-Meeting Archive Reference

| Week | Week 1 | Document Status | Post-meeting |
| --- | --- | --- | --- |
| Meeting Type | Project Selection and Team Formation | Suggested Mode | Physical or offline discussion |
| Date and Time | Use the actual Week 1 meeting time from the handwritten archive copy. | Location | Use the actual meeting location from the handwritten archive copy. |
| Attendees | All group members | Recorder | Use the name written on the paper archive copy. |

Meeting Purpose

Compare the five candidate project ideas brought by team members.

Choose one initial project direction for Week 1 planning.

Confirm early role structure and collaboration tools.

Candidate Project Ideas

| Member | Role | Recommended Project | Core Idea |
| --- | --- | --- | --- |
| Jiacheng Tao | Team Leader | TJC-FlowRead | Interest-driven English reading app with AI translation and a hover dictionary. |
| Pengyang Liu | Product Owner | LPY-Campus Idle Book Circulation Platform | Campus second-hand textbook circulation platform with reuse and trust mechanisms. |
| Sicheng Wu | Quality Controller | WSC-Campus Efficiency WeChat Bot | Campus efficiency assistant bot for reminders, notices, and student task support. |
| Xiaofeng Dang | Team Member | Weather Care Push System | Automated WeChat weather care push with reminders, suggestions, and emotional content. |
| Ruilin Ma | Team Member | MRL-Word Memorization Mini-Program | Vocabulary memorization mini-program focused on daily review and word learning. |

Discussion Criteria Summary

| Criteria | Purpose | Meeting Record |
| --- | --- | --- |
| Practicality | Does the idea solve a clear real-world problem? | The team preferred ideas that addressed frequent student or daily-life pain points instead of abstract concepts. |
| Feasibility | Can we deliver a stable MVP in time? | The group leaned toward a direction that could be scoped quickly and implemented with a controlled technical path. |
| Presentation Potential | Can we explain and demonstrate it clearly? | Because the final defense is only 15 minutes, the project needed one simple story and a manageable demo flow. |
| Teamwork Suitability | Can the work be divided meaningfully across roles? | The team cared about whether product, quality, development, and leadership work could all be evidenced clearly. |

Meeting Decisions

| Initial Week 1 Selection | Weather Care Push System |
| --- | --- |
| Why It Was Selected | The team saw it as practical, easier to scope, and presentation-friendly at that stage. |
| Early Team Setup | Roles and initial tools were confirmed after the discussion. |

Week 2 Follow-Up Actions

Product Owner to draft the first backlog and clarify scope.

Team Leader to arrange the next planning meeting and coordinate responsibilities.

Quality Controller to prepare the first checklist and risk notes.

Developers to begin technical route investigation for the selected direction.

Post-Meeting Discussion Summary

| Ideas that gained support | Weather Care Push System and FlowRead received the strongest attention because both had a clear story and visible user value. |
| --- | --- |
| Concerns or disagreements | Broader platform ideas looked interesting, but some members felt they would be harder to reduce into a stable classroom MVP. |
| Reason for the initial Week 1 choice | The group initially preferred Weather Care Push System because it seemed practical, easy to explain, and realistic to start quickly. |

Week 1 Individual Notes - Sicheng Wu

Post-Meeting Personal Record

| Name | Sicheng Wu | Role | Quality Controller |
| --- | --- | --- | --- |
| Recommended Project | WSC-Campus Efficiency WeChat Bot | Core Idea | Campus efficiency assistant bot for reminders, notices, and student task support. |

Post-Meeting Personal Record

| What I focused on during the meeting | I paid attention to which idea could be verified with clear evidence and realistic acceptance criteria. |
| --- | --- |
| What I said or suggested | I noted that some options might create risk because they were harder to test or too dependent on unstable conditions. |
| What I agreed or disagreed with | I agreed that the team should keep records from the very beginning if we wanted strong teamwork marks later. |
| What task or next step I took away | I left the meeting needing to think early about checklists, risk points, and review evidence. |