Week 2 Project Pivot and Re-Scoping Meeting

Post-Meeting Archive Reference

| Week | Week 2 | Document Status | Post-meeting |
| --- | --- | --- | --- |
| Meeting Type | Project Pivot and Re-Scoping | Suggested Mode | Physical or offline discussion |
| Date and Time | Use the actual Week 2 meeting time from the handwritten archive copy. | Location | Use the actual meeting location from the handwritten archive copy. |
| Attendees | All group members | Recorder | Use the recorder written on the paper archive copy. |

Meeting Purpose

Review tutor feedback after Week 1 and decide whether the original direction should be changed.

Compare replacement options and agree on a stronger project direction.

Reset scope, responsibilities, and immediate actions for the next sprint.

Attendees and Roles

| Member | Role |
| --- | --- |
| Jiacheng Tao | Team Leader |
| Pengyang Liu | Product Owner |
| Sicheng Wu | Quality Controller |
| Xiaofeng Dang | Team Member (Development) |
| Ruilin Ma | Team Member (Development) |

Pivot Options Under Discussion

| Option | Reasoning |
| --- | --- |
| Keep improving the Week 1 direction | Would save some early effort, but did not respond well enough to tutor feedback. |
| Choose another broad campus platform idea | Could look ambitious, but risked weak scope control and a confusing final demo. |
| Pivot to a dormitory takeaway relay mini-program | Matched a practical student pain point and was easier to scope into a clear MVP. |

Pivot Decision Criteria

| Criteria | Purpose | Meeting Record |
| --- | --- | --- |
| Response to Feedback | Does the new direction answer the tutor's concerns? | The team wanted a replacement topic that clearly solved the weaknesses identified after Week 1. |
| Student Relevance | Does the project solve an obvious campus problem? | A high-frequency dormitory pain point would be easier to justify in both the report and the defense. |
| MVP Clarity | Can we define a small but complete workflow quickly? | The new topic needed one clear user journey from posting a task to completing delivery. |
| Execution Readiness | Can the team split the work and start immediately? | The pivot only made sense if backlog reset, role alignment, and early development could happen in the same week. |

Meeting Decisions

| Project Pivot | The team officially pivoted to a dormitory takeaway relay mini-program. |
| --- | --- |
| Why This Topic | It addressed a clear dormitory pain point and could be presented through a focused end-to-end workflow. |
| Immediate Setup | The backlog, sprint direction, and role responsibilities were refreshed around the new topic. |

Week 3 Follow-Up Actions

Product Owner to clarify the new MVP scope, user stories, and backlog priorities.

Team Leader to reset the working plan and coordinate the first implementation split.

Quality Controller to rebuild the checklist, risk notes, and testing focus for the new topic.

Developers to begin framework setup and early page or logic exploration for the relay workflow.

Post-Meeting Discussion Summary

| Main trigger for the pivot | Tutor feedback made it clear that the original direction was not the best fit for the course goals and presentation expectations. |
| --- | --- |
| Why the new topic gained support | The takeaway relay idea felt practical, student-facing, and easier to explain with one concrete scenario. |
| How the team reacted | Instead of treating the change as a setback, the group used the meeting to reset scope, divide work, and keep momentum. |

Week 2 Individual Notes - Sicheng Wu

Post-Meeting Personal Record

| Name | Sicheng Wu | Role | Quality Controller |
| --- | --- | --- | --- |
| Meeting Focus | Project pivot and re-scoping | Week | Week 2 |

Post-Meeting Personal Record

| What I focused on during the pivot meeting | I focused on whether the new topic could be tested more clearly than the rejected proposal. |
| --- | --- |
| What I said or suggested | I pointed out that the pivot needed a fresh checklist, new acceptance criteria, and updated risk notes. |
| What I agreed or disagreed with | I agreed that changing the topic was acceptable only if the team could preserve evidence and quality control. |
| What task or next step I took away | I left the meeting planning to rebuild the testing focus around roles, state flow, and order handling. |