Week 3 Integration and Issue Review Meeting

Post-Meeting Archive Reference

| Week | Week 3 | Document Status | Post-meeting |
| --- | --- | --- | --- |
| Meeting Type | Integration and Issue Review | Suggested Mode | Physical or offline discussion |
| Date and Time | Use the actual Week 3 meeting time from the handwritten archive copy. | Location | Use the actual meeting location from the handwritten archive copy. |
| Attendees | All group members | Recorder | Use the recorder written on the paper archive copy. |

Meeting Purpose

Review what has actually been built since the Week 2 pivot.

Identify integration gaps, usability concerns, and early bugs in the relay workflow.

Decide which issues matter most before the next sprint begins.

Attendees and Roles

| Member | Role |
| --- | --- |
| Jiacheng Tao | Team Leader |
| Pengyang Liu | Product Owner |
| Sicheng Wu | Quality Controller |
| Xiaofeng Dang | Team Member (Development) |
| Ruilin Ma | Team Member (Development) |

Workstreams Under Review

| Workstream | Review Focus |
| --- | --- |
| User flow alignment | Check whether requester and helper flows now match the scoped MVP agreed in Week 2. |
| Frontend and backend integration | Review whether pages, APIs, and order states are starting to connect correctly. |
| Quality and bug review | Identify early bugs, risky assumptions, and missing checks before the build grows further. |
| Week 4 priorities | Decide what must be fixed, completed, or simplified in the next sprint. |

Review Criteria

| Criteria | Purpose | Meeting Record |
| --- | --- | --- |
| Workflow Completeness | Does the relay process already form a believable end-to-end MVP? | The team checked whether posting, accepting, and delivery state changes were now visible as one joined-up flow. |
| Integration Stability | Are separate pieces beginning to work together reliably? | The meeting focused on whether frontend pages, backend logic, and data assumptions still matched after initial implementation. |
| Risk Visibility | Have key bugs and weak points already been surfaced? | The team wanted problems to appear early enough to be fixed before the final defense stage. |
| Priority Control | Can we choose the next sprint work without expanding scope? | The group deliberately filtered issues so Week 4 would focus on critical integration and polish rather than feature drift. |

Meeting Decisions

| Meeting Focus | The group treated Week 3 as an integration and issue-review checkpoint rather than a new planning reset. |
| --- | --- |
| Main Outcome | The team agreed that the relay workflow was taking shape, but some integration gaps and usability risks still needed attention. |
| Next Sprint Direction | Week 4 would prioritize fixing flow inconsistencies, strengthening core interactions, and improving build stability. |

Week 4 Follow-Up Actions

Product Owner to refine the MVP boundary based on what was actually working after early integration.

Team Leader to track unresolved issues and turn them into a focused Week 4 action list.

Quality Controller to convert observed bugs and weak points into a clearer testing checklist.

Developers to fix critical integration problems and strengthen the main user path before adding polish.

Post-Meeting Discussion Summary

| What looked promising | The group could already see a recognizable requester-helper workflow, which helped confirm that the Week 2 pivot was workable. |
| --- | --- |
| What still felt weak | Some implementation details, handoffs, or interaction points were not yet smooth enough for a confident demo path. |
| Why this meeting mattered | It turned scattered progress into a shared picture of what was ready, what was risky, and what had to be fixed next. |

Week 3 Individual Notes - Pengyang Liu

Post-Meeting Personal Record

| Name | Pengyang Liu | Role | Product Owner |
| --- | --- | --- | --- |
| Meeting Focus | Integration and issue review | Week | Week 3 |

Post-Meeting Personal Record

| What I focused on during the integration review | I focused on whether the current build still matched the MVP story we had agreed after the pivot. |
| --- | --- |
| What I said or suggested | I suggested that some weaker or distracting details should wait until the main workflow became smoother. |
| What I agreed or disagreed with | I agreed that usability problems were now just as important as missing logic, because both affect the final demo. |
| What task or next step I took away | I took away the task of sharpening priorities so the next sprint would support one clear user journey. |