Week 4 Lifecycle Completion and Verification Review

Post-Meeting Archive Reference

| Week | Week 4 | Document Status | Post-meeting |
| --- | --- | --- | --- |
| Meeting Type | Lifecycle Completion and Verification Review | Suggested Mode | Physical or offline discussion |
| Date and Time | Use the actual Week 4 meeting time from the handwritten archive copy. | Location | Use the actual meeting location from the handwritten archive copy. |
| Attendees | All group members | Recorder | Use the recorder written on the paper archive copy. |

Meeting Purpose

Review whether the relay workflow has now reached a complete order lifecycle.

Check what runtime evidence already exists and what still needs to be verified honestly.

Decide how Week 5 should build on a repeatable, presentation-safe core path.

Attendees and Roles

| Member | Role |
| --- | --- |
| Jiacheng Tao | Team Leader |
| Pengyang Liu | Product Owner |
| Sicheng Wu | Quality Controller |
| Xiaofeng Dang | Team Member (Development) |
| Ruilin Ma | Team Member (Development) |

Workstreams Under Review

| Workstream | Review Focus |
| --- | --- |
| Lifecycle completion | Confirm that the main order journey now includes accept, picked up, delivered, completed, and cancelled states. |
| Runtime verification | Check whether the current build can prove the lifecycle works through controlled runtime evidence. |
| Data reset and repeatability | Review whether database reset and seeded data make the demo path repeatable for later rehearsals. |
| Week 5 readiness | Decide what still needs to improve for demo stability and presentation confidence. |

Review Criteria

| Criteria | Purpose | Meeting Record |
| --- | --- | --- |
| Lifecycle Coverage | Does the build now support the complete core order path? | The team checked whether the relay workflow had moved beyond partial progress into a full, defensible order lifecycle. |
| Verification Honesty | Can the team prove the core path with believable runtime evidence? | The group wanted not just code progress, but evidence that the workflow could be rerun and observed honestly. |
| Repeatability | Can the same scenario be reset and demonstrated again? | Reset support mattered because the final demo would need predictable seeded data and controlled state. |
| Presentation Impact | Does this progress reduce risk for the final defense? | The team evaluated Week 4 not only as implementation progress, but as a step toward a stable classroom presentation. |

Meeting Decisions

| Main Technical Outcome | The core order lifecycle was treated as the central Week 4 milestone and brought much closer to a complete runnable flow. |
| --- | --- |
| Verification Outcome | The team confirmed that runtime verification and repeatable reset paths were now necessary evidence, not optional extras. |
| Next Sprint Direction | Week 5 would focus on demo stability, smoother navigation, and presentation-oriented polish around the verified core path. |

Week 5 Follow-Up Actions

Product Owner to keep Week 5 focused on a controllable demo path rather than adding broad new features.

Team Leader to turn the verified lifecycle into a clear presentation checkpoint and next-step action list.

Quality Controller to formalize the runtime proof and identify any remaining weak spots in the verified path.

Developers to improve weak transitions, support reset-ready demos, and strengthen the same tested user journey.

Post-Meeting Discussion Summary

| What changed in Week 4 | The project moved from early integration into a more complete and testable order lifecycle, which made the product story much stronger. |
| --- | --- |
| Why verification mattered | The team agreed that a feature only really counted once it could be demonstrated through repeatable runtime evidence. |
| How this affected the project | By locking onto the full lifecycle, the group created a stable base for later demo polishing instead of continuing to build on uncertain behavior. |

Week 4 Individual Notes - Ruilin Ma

Post-Meeting Personal Record

| Name | Ruilin Ma | Role | Team Member (Development) |
| --- | --- | --- | --- |
| Meeting Focus | Lifecycle completion and runtime verification | Week | Week 4 |

Post-Meeting Personal Record

| What I focused on during the lifecycle review | I focused on whether the order states now formed a complete and reliable logic chain rather than a set of isolated actions. |
| --- | --- |
| What I said or suggested | I pointed out that repeatable reset and lifecycle verification were signs that the backend was maturing into something dependable. |
| What I agreed or disagreed with | I agreed that the team should protect this verified path instead of destabilizing it with unnecessary changes. |
| What task or next step I took away | I left the meeting clearer on which logic and stability improvements would matter most before the demo-oriented sprint. |